Schema Ingestion & Semantic Metadata Module

Technical Specification — Development Task 1

Conversational Analytics Platform  ·  July 2026  ·  Version 1.0

Prepared for the engineering team. This module is the foundation of the semantic layer: it connects to customer databases, loads and profiles schemas, detects relationships, dimensions, and measures, and stores everything as reviewable metadata used later to generate SQL from user prompts.

# Contents

# 1. Purpose & Background

We are building a conversational analytics platform: users ask questions in plain language, and the system generates SQL, charts, and dashboards. The single biggest driver of answer accuracy is not the AI model — it is the quality of the semantic metadata describing what the customer’s data means: tables, columns, relationships, dimensions, measures, and business definitions.

This document specifies the first module we will build: the Schema Ingestion & Semantic Metadata Service. It connects to a customer’s database, automatically extracts and profiles the schema, infers relationships and classifies columns, and stores everything in a metadata repository. The semantic layer — and all SQL generation — will be built on top of this metadata.

Guiding principle: software extracts facts, AI drafts meaning, humans approve. The module must never silently trust inferred information — every inference is stored as a candidate with a confidence score and goes through an approval workflow.

# 2. Scope

## In scope

- Registering and securely storing database connections (PostgreSQL and MySQL first; Snowflake/BigQuery next).

- Automated schema introspection: tables, columns, data types, keys, comments.

- Data profiling: row counts, distinct counts, null rates, min/max, sample values.

- Relationship detection (declared foreign keys, naming conventions, value overlap, AI suggestion).

- Dimension/measure classification and AI-drafted business descriptions.

- Metadata repository (Postgres) with draft → reviewed → approved workflow.

- REST API to trigger ingestion jobs and browse/approve metadata.

## Out of scope (later modules)

- The semantic layer itself (metric definitions, query compilation) — it consumes this module’s output.

- Natural-language question answering, SQL generation, chat UI, dashboards.

- Unstructured data (documents, PDFs).

Boundary rule: this module produces approved metadata. The semantic layer is generated from that metadata in the next phase. Do not blur this boundary — it keeps both modules simple.

# 3. Architecture Overview

| Component | Responsibility |
| --- | --- |
| Admin UI | Register data sources, trigger ingestion, browse schema, review and approve/edit/reject drafted metadata. A minimal table-grid UI is sufficient for v1. |
| REST API (FastAPI) | All operations exposed as API endpoints; the UI is a thin client. Async job endpoints return a job ID; clients poll status. |
| Connection Manager | Stores connection configs with encrypted credentials; tests connectivity; enforces read-only access. Uses SQLAlchemy so one code path supports multiple database types. |
| Ingestion Job Runner | Async worker queue (Celery or RQ + Redis). Large schemas take minutes; ingestion must never block the API. Runs pipeline stages in order: introspect → profile → detect relationships → classify. |
| Schema Introspector | Extracts tables, columns, types, nullability, primary/foreign keys, and database comments using the SQLAlchemy Inspector API — no hand-written catalog SQL required. |
| Data Profiler | Per-column statistics and sample values, with hard safety limits (sampling, timeouts, row caps) built into code. |
| Relationship Detector | Produces relationship candidates with confidence scores and evidence, in confidence order: declared FKs, naming conventions, value overlap, AI suggestion. |
| Dim/Measure Classifier | Heuristics plus an AI pass that classifies each column’s role and drafts business names, descriptions, and synonyms. All output saved as drafts. |
| Metadata Repository | Postgres database holding all extracted and drafted metadata with approval status and full audit trail. This is the contract consumed by the semantic layer. |

# 4. Component Specifications & Build Order

Build in this order — each step unblocks the next. Estimates assume the team works on this full time and are to be validated in sprint planning.

| Week | Component | Key requirements | Depends on |
| --- | --- | --- | --- |
| 1 | Metadata Repository | Design and migrate the full data model (Section 5). Every enrichable row carries status (draft/reviewed/approved) and audit columns (who, when). Get this reviewed before writing any other code — it is the contract for the whole platform. | — |
| 1–2 | Connection Manager | Register source (type, host, port, database, credentials). Credentials encrypted at rest (never stored in plain text, never logged). Connection test endpoint. Read-only database user required and verified at registration. | Repository |
| 2 | Schema Introspector | Async job: walk catalog via SQLAlchemy Inspector; upsert tables/columns/keys/comments. Re-runs are idempotent and diff-aware: new/dropped/changed objects are flagged; approved metadata is never overwritten silently. | Connection Mgr |
| 2–3 | Data Profiler | Per column: row count, distinct count, null rate, min/max, top-N sample values (N=20). Safety limits in code: sampling (LIMIT/TABLESAMPLE), statement timeout, table blocklist, PII masking of samples before storage (emails, names, phone numbers, IDs). | Introspector |
| 3–4 | Relationship Detector | Confidence-ordered detection: (1) declared FKs, (2) naming conventions such as order.customer_id → customer.id, (3) value-overlap test on sampled values, (4) AI suggestion from names + samples. Store every candidate with source, confidence, and evidence. Nothing auto-approved. | Profiler |
| 4 | Dim/Measure Classifier | Heuristics first: dates and low-cardinality strings → dimension; additive numerics → measure candidate; *_id columns → key. AI pass drafts business name, description, synonyms, aggregation type, and additivity. All output status = draft. | Profiler |
| 4–5 | Review API/UI | Browse schema and candidates with evidence; approve / edit / reject per item; bulk actions; needs_clarification flag for items requiring a business owner’s input. | All above |

Note on additivity (common source of wrong numbers later): the classifier must distinguish additive measures (order amounts — can be summed), semi-additive (account balances — cannot be summed across time), and non-additive (ratios and percentages — must be recomputed, never averaged). This flag is required, not optional.

# 5. Metadata Repository Data Model

Core entities. All tables carry tenant_id (we deploy single-instance per customer, but the data model stays tenant-aware from day one), created_at/updated_at, and created_by/updated_by.

| Entity | Key fields | Notes |
| --- | --- | --- |
| data_sources | id, name, type (postgres/mysql/snowflake/bigquery), host, database, credentials_encrypted, status, last_ingested_at | One row per registered database |
| tables_meta | id, source_id, schema_name, table_name, business_name, description, grain, row_count, status | grain = what one row represents (e.g. “one order line item”). Critical for correct joins; often missed. |
| columns_meta | id, table_id, column_name, data_type, is_nullable, is_primary_key, business_name, description, synonyms[], role (dimension/measure/key/attribute), aggregation (sum/avg/count/…), additivity (additive/semi_additive/non_additive), profile jsonb, status | profile holds distinct count, null rate, min/max, masked sample values |
| relationships | id, from_column_id, to_column_id, cardinality (1:1/1:N/N:M), source (declared_fk/naming/value_overlap/llm), confidence (0–1), evidence jsonb, status | Candidates until approved. Evidence = why the detector believes this (e.g. overlap ratio) |
| metrics | id, name, business_name, expression, description, owner, synonyms[], status | Populated mostly in the next phase, but the table exists now |
| ingestion_jobs | id, source_id, stage, status, started_at, finished_at, stats jsonb, error | One row per pipeline run; powers the diff view |
| audit_log | id, entity_type, entity_id, action, actor, before jsonb, after jsonb, at | Every approval/edit/rejection is recorded |

Synonyms matter: they capture how business users actually phrase things (“revenue”, “sales”, “net sales” for net_amt). They are what will make chat understand user prompts later — treat them as first-class data, not an afterthought.

# 6. Guardrails & Security Requirements

These are hard requirements enforced in code, not conventions:

- Read-only credentials only. Registration must verify the user cannot write. The platform never modifies customer data.

- Statement timeouts and row limits on every profiling query. A runaway query against a customer’s production warehouse is our first incident — design so it cannot happen.

- Sampling always: never full-table scans for samples; use LIMIT/TABLESAMPLE. Respect a per-source table blocklist.

- PII masking before storage or AI calls: sample values are scanned and masked (emails, names, phone numbers, national IDs) before being persisted or sent to any AI model.

- Credentials encrypted at rest, never logged, never returned by any API response.

- Nothing inferred is auto-approved: relationship candidates and AI-drafted descriptions enter as draft and require explicit human approval.

# 7. Acceptance Criteria (Definition of Done)

Against a real test database, one ingestion run must achieve:

- 100% of tables and columns captured, with data types, nullability, and keys.

- Every column profiled (row count, distinct count, null rate, min/max, masked samples) within safety limits.

- All declared foreign keys captured as approved-source relationships.

- On a schema without declared FKs: at least 80% of true relationships surfaced as candidates with evidence.

- Every column has a draft role classification (dimension/measure/key/attribute) and AI-drafted description.

- Re-running ingestion is idempotent; schema changes appear as flagged diffs; approved metadata is never silently overwritten.

- All metadata queryable and approvable via the REST API; every state change lands in the audit log.

- Zero write operations issued against the customer database (verified by DB user permissions and query log review).

# 8. Risks & Cautions

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| AI drafts plausible but wrong descriptions | A wrong approved description corrupts every future generated answer | Rule: any description containing a business rule (tax, discounts, cancellations, currency) must be confirmed with a domain owner before approval; otherwise mark needs_clarification |
| Wrong relationship approved | Bad joins silently produce wrong numbers everywhere | Candidates carry evidence + confidence; approval UI shows the evidence; value-overlap threshold tuned conservatively |
| Expensive profiling queries | Cost/impact on customer production databases | Sampling, timeouts, and row caps are code-enforced; strongest engineer owns the profiler and the value-overlap check |
| Team’s limited SQL depth | Catalog and profiling logic is database-specific | SQLAlchemy Inspector abstracts the catalog work; the two genuinely SQL-heavy pieces (profiler, value-overlap) are assigned to the most experienced engineer |
| Boiling the ocean | Most schemas are majority dead tables | Ingest everything, but review/approve domain by domain, starting with the 10–20 most-queried tables |

# 9. Technology Stack Summary

| Layer | Choice |
| --- | --- |
| Language / framework | Python 3.12+, FastAPI |
| Database connectivity | SQLAlchemy (Inspector API) + dialect drivers (psycopg, pymysql, snowflake-sqlalchemy, sqlalchemy-bigquery) |
| Async jobs | Celery or RQ with Redis |
| Metadata repository | PostgreSQL 16+ |
| AI (drafting/classification) | Provider-agnostic client behind an internal interface; model choice is configuration, not code |
| Secrets | Encrypted at rest via KMS/Vault-backed key; environment-based config |

Questions or gaps found during implementation: raise them early — do not fill missing business logic with assumptions.